**IT6105 - SOFTWARE DEVELOPMENT PROJECT**

**Progress Report No:8**

**Project Identification Information**

|  |  |
| --- | --- |
| Project title | : Web-Based Computer Hardware Purchasing and Troubleshooting Assistant management  system for U-Star Digital |
| Student’s name with initials | : G.P Sankalpa |
| Index no. | :1805274 |
| Supervisor’s name | : Mr. M.P Sarath Wijeshinghe |

|  |  |  |  |
| --- | --- | --- | --- |
| **Progress Report Period** | | | |
| Start Date: 11/02/2022 | | End Date: 24/02/2022 | |
| **Work Carried out between this meeting and previous meeting** | | | |
| Refine some changes for database tables during the development. | | | |
| Refine some changes for the UI Design. | | | |
| Finish the inventory module. | | | |
| Completed the UI design of the user management. | | | |
| Completed the UI development of the user management. | | | |
| Continue design of the cart follow of the system. | | | |
| Continuing the development of the CRUD operations of the User management module of the system. | | | |
| Complete the interim report. | | | |
| Finish the inventory module. | | | |
|  | | | |
|  | | | |
| **Problems Encountered** | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Planned work that were unable to carry out with reasons** | | | |
| Unable to complete CRUD operations due to some changes be found in the development phase. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Work planned until next meeting** | | | |
| To complete remaining the UI design. | | | |
| To start the remaining development of the UI shopping cart | | | |
| Planed to complete CRUD operations in the User module | | | |
| Finish the inventory module | | | |
| Start the development of shopping cart module | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Meeting information** | | | |
| Meeting Date: 20/02/2022 | | | |
| Meeting time | Start: 6.00 p.m | | End: 9.30 p.m |
| Number of participants: 2 | | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Supervisor’s Comments** | | | | | |
| Student has done | |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | |  | More than enough | **✓** | Sufficient |  | Not Enough |  | No | | | | | work. |
| Student is progressing | | |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | |  | Well ahead | **✓** | Sufficiently |  | Not Enough | | | | in the project. |
| Further Comments (if any) | | |  | | |
|  | | | |  | |
| Student’s Signature | | | | Supervisor’s Signature | |