**IT6105 - SOFTWARE DEVELOPMENT PROJECT**

**Progress Report No:4**

**Project Identification Information**

|  |  |
| --- | --- |
| Project title | : Web-Based Computer Hardware Purchasing and Troubleshooting Assistant management  system for U-Star Digital |
| Student’s name with initials | : G.P Sankalpa |
| Index no. | :1805274 |
| Supervisor’s name | : Mr. M.P Sarath Wijeshinghe |

|  |  |  |  |
| --- | --- | --- | --- |
| **Progress Report Period** | | | |
| Start Date: 18/12/2021 | | End Date: 04/01/2022 | |
| **Work Carried out between this meeting and previous meeting** | | | |
| Finalize the website requirement with the client. | | | |
| Sucssfully completed the website. | | | |
| Starting to design the user interface. | | | |
| Successfully completed ER Diagram. | | | |
| Starting the database development. | | | |
| Completed the writing of the dissertation chapter 2. | | | |
| Completed the design of interim report page structure. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Problems Encountered** | | | |
| Taking a lot of time to design the user interface. | | | |
| Lack of knowledge of the prototyping tools and multimedia tools like illustrator. | | | |
| Got some issue in phpMyAdmin. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Planned work that were unable to carry out with reasons** | | | |
| Not complete the user interface design due to the lack of knowledge of prototyping tools and multimedia tools. | | | |
| Not complete the database development. because getting some issues in phpMyAdmin | | | |
| Not completed the writing of the dissertation chapter 3 | | | |
|  | | | |
|  | | | |
|  | | | |
| **Work planned until next meeting** | | | |
| Complete the development of the database. | | | |
| Starting the development of user interface. | | | |
| Starting the design of the system. | | | |
| Complete the remaining database developments. | | | |
| to complete the basics of the user login using PHP. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Meeting information** | | | |
| Meeting Date: 19/12/2021 | | | |
| Meeting time | Start: 6.00 p.m | | End: 9.30 p.m |
| Number of participants: 2 | | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Supervisor’s Comments** | | | | | |
| Student has done | |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | | **✓** | More than enough |  | Sufficient |  | Not Enough |  | No | | | | | work. |
| Student is progressing | | |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | |  | Well ahead | **✓** | Sufficiently |  | Not Enough | | | | in the project. |
| Further Comments (if any) | | |  | | |
|  | | | |  | |
| Student’s Signature | | | | Supervisor’s Signature | |