**IT6105 - SOFTWARE DEVELOPMENT PROJECT**

**Progress Report No:3**

**Project Identification Information**

|  |  |
| --- | --- |
| Project title | : Web-Based Computer Hardware Purchasing and Troubleshooting Assistant management  system for U-Star Digital |
| Student’s name with initials | : G.P Sankalpa |
| Index no. | :1805274 |
| Supervisor’s name | : Mr. M.P Sarath Wijeshinghe |

|  |  |  |  |
| --- | --- | --- | --- |
| **Progress Report Period** | | | |
| Start Date: 30/10/2021 | | End Date: 18/12/2021 | |
| **Work Carried out between this meeting and previous meeting** | | | |
| Explained to the client about the system scope. | | | |
| Finalize writing the third chapter. | | | |
| Complete a use case narrative. | | | |
| Working on the ER Diagram design. | | | |
| Mentoring sessions for javascript. | | | |
| Submitted the second progress report. | | | |
| Studied the basics of the user login validations in PHP | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Problems Encountered** | | | |
| Explained to the client about the system scope and what is the actual end product. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Planned work that were unable to carry out with reasons** | | | |
| Unable to complete the basics of the user login using PHP | | | |
| Unable to finalize the design of the ER Diagram. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Work planned until next meeting** | | | |
| to complete the basics of the user login using PHP. | | | |
| finalize the design of the ER Diagram. | | | |
| Take a discussion with the client about what kind of website they want. | | | |
| Start to design the website of the system. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Meeting information** | | | |
| Meeting Date: 05/12/2021 | | | |
| Meeting time | Start: 6.00 p.m | | End: 9.30 p.m |
| Number of participants: 2 | | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Supervisor’s Comments** | | | | | |
| Student has done | |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | |  | More than enough | **✓** | Sufficient |  | Not Enough |  | No | | | | | work. |
| Student is progressing | | |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | |  | Well ahead | **✓** | Sufficiently |  | Not Enough | | | | in the project. |
| Further Comments (if any) | | |  | | |
|  | | | |  | |
| Student’s Signature | | | | Supervisor’s Signature | |