**IT6105 - SOFTWARE DEVELOPMENT PROJECT**

**Progress Report No:1**

**Project Identification Information**

|  |  |
| --- | --- |
| Project title | : Web-Based Computer Hardware Purchasing and Troubleshooting Assistant management  system for U-Star Digital |
| Student’s name with initials | : G.P Sankalpa |
| Index no. | :1805274 |
| Supervisor’s name | : Mr. M.P Sarath Wijeshinghe |

|  |  |  |  |
| --- | --- | --- | --- |
| **Progress Report Period** | | | |
| Start Date: 20/10/2021 | | End Date: 26/10/2021 | |
| **Work Carried out between this meeting and previous meeting** | | | |
| First meeting with project Supervisor. | | | |
| Meeting with client | | | |
| Gathering requirements for the proposed project. | | | |
| Analysis of the requirements gathered by the first client meeting. | | | |
| Prepare the requirement specification. | | | |
| Proposal writing | | | |
| Literature review of the proposal. | | | |
| Writing dissertation chapter 1 – Introduction. | | | |
| Literature review of the dissertation chapter 1 – Introduction. | | | |
| Take out mentoring session of basic PHP. | | | |
|  | | | |
|  | | | |
|  | | | |
| **Problems Encountered** | | | |
| Client does not have enough time to discuss of the project. | | | |
| Analysing the scope and takeout what is the actual project scope. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Planned work that were unable to carry out with reasons** | | | |
| Creating functional requirement and non-functional requirement table to clarify the project scope. | | | |
| Make a timetable to manage client meeting schedules and project works. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Work planned until next meeting** | | | |
| Take out mentoring session of basic MySQL. | | | |
| Take out mentoring session of Advance PHP functions related to the project. | | | |
| Meet with supervisor to clarify the project documentation works. | | | |
| Writing dissertation chapter 2 – Analysis. | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
| **Meeting information** | | | |
| Meeting Date: 06/11/2021 | | | |
| Meeting time | Start: 6.00 p.m | | End: 9.30 p.m |
| Number of participants: 2 | | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Supervisor’s Comments** | | | | | |
| Student has done | |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | |  | More than enough |  | Sufficient |  | Not Enough |  | No | | | | | work. |
| Student is progressing | | |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | |  | Well ahead |  | Sufficiently |  | Not Enough | | | | in the project. |
| Further Comments (if any) | | |  | | |
|  | | | |  | |
| Student’s Signature | | | | Supervisor’s Signature | |